# 90-Day AI Implementation Template (Executive-Ready)

This template is designed to take an organization from AI zero to measurable AI impact in 90 days. It aligns exactly with the course lectures, workshops, and exercises and is suitable for C-suite, transformation leaders, and PMOs.

HOW TO USE THIS TEMPLATE

- Time Horizon: 90 Days (13 Weeks)

- Structure: 4 Phases

- Ownership: Each task must have a named owner

- Rule: Do not move to the next phase without measurable outcomes

PHASE 1: EDUCATION & EXPLORATION (Weeks 1–2)

Objective: Build leadership alignment, basic AI literacy, and identify high-impact opportunities.

Week 1 – Leadership Alignment & Foundation

Key Outcomes

- Executive sponsorship confirmed

- AI initiative formally launched

- Core governance group established

Tasks

| Task | Owner | Output | Status |
| --- | --- | --- | --- |
| Appoint Executive Sponsor | CEO / Board | Named sponsor with authority |  |
| Identify AI Program Lead | Exec Sponsor | Single accountable leader |  |
| Form AI Governance Working Group | Program Lead | Legal, IT, HR, Security, Ops |  |
| Schedule Leadership AI Briefing | Program Lead | 90-minute session booked |  |
| Approve Initial AI Budget (Pilot) | CFO | Budget range approved |  |

Decisions Required

- Who owns AI success?

- What is the acceptable risk tolerance in Phase 1?

Week 2 – Opportunity Discovery & Use Case Shortlisting

Key Outcomes

- 10–20 potential AI use cases identified

- 3–5 pilot candidates shortlisted

Tasks

| Task | Owner | Output | Status |
| --- | --- | --- | --- |
| Department Discovery Sessions | AI Champions | Pain points documented |  |
| Map Tasks to AI Capabilities | Program Lead | Task → AI mapping |  |
| Apply Prioritization Matrix | Governance Group | Ranked use cases |  |
| Select Pilot Use Cases (3–5) | Exec Sponsor | Final pilot list |  |

Selection Criteria (Must Meet All)

- High frequency task

- Low to medium risk

- Measurable success metric

- Clear business owner

PHASE 2: PILOT PROJECTS (Weeks 3–6)

Objective: Prove value quickly with real business impact.

Pilot Definition Template (Repeat for Each Pilot)

| Field | Description |
| --- | --- |
| Pilot Name | Clear, business-oriented name |
| Department | Owning function |
| Problem Statement | What pain is being solved |
| AI Tool Used | ChatGPT, Copilot, Vendor Tool |
| Success Metrics | Time saved, cost reduced, accuracy |
| Baseline Measurement | Current performance |
| Target Improvement | % or numeric goal |
| Pilot Owner | Named individual |

Week 3–4 – Pilot Setup & Training

Key Outcomes

- Tools provisioned

- Teams trained

- Baselines captured

Tasks

| Task | Owner | Output | Status |
| --- | --- | --- | --- |
| Provision AI Tools | IT | User access enabled |  |
| Data Security Review | Security | Approved usage scope |  |
| Pilot Team Training | AI Champions | Hands-on sessions |  |
| Capture Baseline Metrics | Metrics Owner | Baseline documented |  |

Week 5–6 – Pilot Execution & Measurement

Key Outcomes

- AI used in real workflows

- Performance data collected

Tasks

| Task | Owner | Output | Status |
| --- | --- | --- | --- |
| Run Live Pilot | Pilot Owner | AI in daily use |  |
| Track Metrics Weekly | Metrics Owner | Progress reports |  |
| Capture User Feedback | HR / Ops | Adoption insights |  |
| Identify Issues & Risks | Governance Group | Risk log |  |

PHASE 3: SCALE WINNERS (Weeks 7–10)

Objective: Expand what works, kill what doesn’t.

Week 7 – Pilot Evaluation

Go / No-Go Criteria

- ≥30% efficiency improvement

- Positive user feedback (≥8/10)

- No major compliance risks

Tasks

| Task | Owner | Output | Status |
| --- | --- | --- | --- |
| Pilot Performance Review | Exec Sponsor | Go / No-Go decision |  |
| Document Case Studies | Program Lead | Internal success stories |  |
| Decommission Failed Pilots | Program Lead | Resources reallocated |  |

Week 8–9 – Department Expansion

Tasks

| Task | Owner | Output | Status |
| --- | --- | --- | --- |
| Expand User Access | IT | Additional licenses |  |
| Update SOPs | Ops | AI-enabled workflows |  |
| Run Scale Training | AI Champions | Broader adoption |  |

Week 10 – Communication & Change Enablement

Tasks

| Task | Owner | Output | Status |
| --- | --- | --- | --- |
| Share Wins Org-Wide | Exec Sponsor | Leadership message |  |
| Publish AI Playbooks | Program Lead | How-to guides |  |
| Update Performance KPIs | HR | AI-aligned metrics |  |

PHASE 4: EMBED & FUTURE-PROOF (Weeks 11–13)

Objective: Make AI standard operating practice.

Week 11–12 – Institutionalization

Tasks

| Task | Owner | Output | Status |
| --- | --- | --- | --- |
| Finalize AI Policy | Legal | Approved policy |  |
| Embed AI in Core Tools | IT | Workflow integration |  |
| Establish Ongoing Governance | Exec Sponsor | Standing committee |  |

Week 13 – Executive Review & Next 6-Month Roadmap

Tasks

| Task | Owner | Output | Status |
| --- | --- | --- | --- |
| Calculate ROI | Finance | ROI report |  |
| Board / Exec Review | Exec Sponsor | Strategic alignment |  |
| Define Next-Phase Initiatives | Program Lead | 6-month roadmap |  |

FINAL DELIVERABLES (End of Day 90)

- Measured ROI

- AI-enabled workflows

- Trained internal champions

- Governance in place

- Clear competitive advantage initiatives

Reminder: AI success is not about perfection. It is about speed, learning, and disciplined scaling.